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- DTMQA Software’s New Feedback
[bookmark: _Hlk215507205]Task Description 
	Task
	Responsible
	Deadline
	Status

	Student Auto Attendance System with Login
Implementing an automated attendance feature integrated with individual student login.
	Development Team
	03-12-2025
	Pending

	Class Time Change Option
Request to add a function allowing class time modifications directly from the admin panel.
	Development Team
	30-11-2025
	Completed

	Batch-wise WhatsApp Group SMS System
Need for sending automated or manual batch-wise communications through WhatsApp.
	Development Team
	31-03-2026
	Pending

	Archive System for Class Recordings
Requirement to store and archive class recordings for future reference.
	Development Team
	06-12-2025
	Pending

	App Development
Create a mobile app where students can join live classes and access more features easily.
	Development & Apps Team
	17-12-2025
	Pending



